SYSTEM PROPOSAL

PMBF Financial Management System

Web-Based System

Proposed Budget:

Date Prepared: March 30, 2026

Michael Barroga

System Developer

# 1. Project Overview

The PMBF Loan Management System is a proposed digital solution designed to streamline and automate the loan application, approval, and management process of the organization. The system will consist of two main platforms:

Web-Based System - For administrators to manage members, process loan approvals, generate reports, and oversee all operations. Members can also apply for loans through the web.

Currently, the loan process may involve manual paperwork and tracking which can lead to delays and errors. This system aims to make the entire process faster, more transparent, and easier for both members and administrators.

# 2. Goals and Objectives

Make loan applications quick and easy through the web portal

Provide a structured approval process (Receiver > Loan Committee > Chairperson)

Keep member records organized and accessible

Generate accurate reports for management decision-making

Send automated notifications to keep members informed

Ensure security through OTP verification and role-based access control

Separate access and views for SC (Service Contract), Permanent, and Non-Members

# 3. System Users

| User Type | Platform | What They Can Do |
| --- | --- | --- |
| Members (SC / Permanent / Non-Member) | Web | Apply for loans, view loan status, manage profile, view dependents & benefits |
| Receiver / Staff | Web | Receive and review loan applications, input cash payments |
| Loan Committee | Web | Review and approve/disapprove loan applications |
| Chairperson | Web | Final approval of loan applications |
| Admin | Web | Full system access: manage members, configurations, reports, existing loans, imports |

# 4. System Features

## 4.1 Web Application - For Members

Registration & Login - Members can register and log in using email OTP (One-Time Password). Trusted devices are remembered for 30 days.

Loan Application - Members can apply for loans through the web portal. Loan types vary based on membership:
   - SC (Service Contract): Salary Loan (minimum PHP 5,000 take-home pay, requires a Permanent employee as co-maker)
   - Permanent: Consolidated, Multi-Purpose, Emergency, Hospitalization Loan
   - Non-Member: Can also be registered and apply (with separate interest rates)

Loan Status Tracking - Members can check the real-time status of their loan application (Pending, Approved, Released, Disapproved).

OTP Verification - Every loan application requires email OTP (One-Time Password) for added security.

Dependents Management - Members can add their dependents with attachments (documents) and choose coverage options like Dental or Hospitalization.

Claims - Members can file claims with supporting attachments/documents.

Notifications - Members receive notifications for loan updates, payment reminders, and alerts for overdue payments.

Profile & Benefits Viewing - Members can view their profile, share capital (Permanent only), and benefits.

## 4.2 Web-Based System - For Admin & Staff

Loan Application (Members) - Members can also apply for loans through the web portal. Same loan types and requirements apply as in the web portal (SC: Salary Loan, Permanent: Consolidated/Multi-Purpose/Emergency/Hospitalization, Non-Member: with separate rates). Email OTP is required for verification.

Member Management - View and manage all members. Separate viewing for SC, Permanent, and Non-Members. Integrated with existing HRIS for profiling data.

Loan Processing & Approval - Three-level approval workflow:
   1. Receiver reviews the application
   2. Loan Committee evaluates and recommends
   3. Chairperson gives final approval
   Only after all 3 approvals will the loan be released.

Configuration & Settings - Admin can configure:
   - Membership types (SC vs. Permanent rules)
   - SC loan terms based on contract duration (extendable with board approval)
   - Interest rates per member type (SC / Permanent / Non-Member)
   - Share capital visibility settings

Reports - Generate various reports for management review (specific reports to be defined based on your needs).

Cash Payments Recording - Admin can record cash payments in the system with Official Receipt (OR) number and amount.

Existing Loans Import - Import current/existing loans into the system (as of a specific date), with ability for Admin to make modifications.

Benefits Import - Import benefits data from Excel files.

Forms Management - Digital forms for loan applications and other processes (forms to be provided/customized).

Non-Timely Payment Alerts - System flags and sends notifications to members who are behind on their payments.

# 5. Loan Process Flow

Below is a step-by-step description of how a loan application moves through the system, as shown in the process flow diagram:

Step 1: Registration
The member registers in the system (web portal). One account per device.

Step 2: Profiling / Beneficiaries
The member completes their profile and adds dependents/beneficiaries. Profile data is synced with HRIS.

Step 3: Loan Application
The member applies for a loan through the web portal or the web portal. The system checks if the member meets the criteria (e.g., membership type, minimum take-home pay of PHP 5,000 for SC members). An email OTP is required to confirm the application.

Step 4: Admin Approval (3 Levels)
The loan application goes through three levels of approval on the web system:
   1. Receiver - initial review
   2. Loan Committee - evaluation
   3. Chairperson - final approval

Step 5a: If Approved
The loan is released to the member.

Step 5b: If Disapproved
Two possible outcomes:
   - For Permanent employees: Application ends (member must have minimum PHP 5,000 base pay to reapply)
   - For SC employees: Can submit a Temporary Loan application with a co-maker (Permanent employee), which requires Board Approval

# 6. Technology to be Used

| Component | Technology |
| --- | --- |
| Web Application | PHP (Laravel) or equivalent /VueJS |
| Database | MySQL / PostgreSQL |
| Authentication | Email OTP, Role-based Access, Trusted Devices |
| Hosting | Cloud or On-Premise Server |
| Integration | HRIS (for employee profiling) |

# 7. Budget Breakdown

The total proposed budget for the development of the PMBF Loan Management System is PHP 177,000.00. Below is the breakdown based on system features and components:

| No. | Feature / Component | Description | Estimated Cost (PHP) |
| --- | --- | --- | --- |
|  | WEB-BASED SYSTEM |  |  |
| 2 | Web System Development | Loan application, member management, approval workflow, reports, payments, configuration | 117,000 |
|  | OTHER COSTS |  |  |
| 3 | UI/UX Design | Interface design for web | 13,000 |
| 4 | Testing & QA | System testing and bug fixes | 13,000 |
| 5 | Deployment & Documentation | Server setup, app deployment, and user documentation | 8,000 |
| 6 | Training | User training and orientation sessions for administrators and staff | 10,000 |
| 7 | Contingency | Revisions, unexpected costs | 16,000 |
|  |  | TOTAL | PHP 177,000.00 |

# 8. Project Timeline

The estimated timeline for the complete development and deployment of the system:

| Phase | Activities | Duration |
| --- | --- | --- |
| Phase 1: Planning & Design | Requirements, UI/UX design, system setup | Mar 30 - Apr 12 (2 weeks) |
| Phase 2: Registration & Member Profiling | Registration, login (biometrics/PIN), profiling, HRIS integration (Web) | Apr 13 - Apr 30 (3 weeks) Target: Ready before May |
| Phase 3: Loan Module | Loan application, approval workflow, loan status, OTP, notifications (Web) | May 1 - May 31 (4 weeks) Target: Functional by June |
| Phase 4: Supporting Features | Dependents, claims, payments, data import, forms, configuration | Jun 1 - Jun 30 (4 weeks) |
| Phase 5: Reports & Final Testing | Reports module, full system testing, bug fixes, UAT | Jul 1 - Jul 31 (4 weeks) |
| Phase 6: Deployment & Training | Server setup, app deployment, user training, documentation | Aug 1 - Aug 15 (2 weeks) |
|  | Estimated Total Duration | Mar 30 - Aug 15, 2026 (approx. 4.5 months) |

# 9. Summary

The PMBF Financial Management System will modernize how the organization handles loans, from application to approval to release. Members can conveniently apply through their Android phones or through the web portal, while administrators manage everything through a web-based dashboard.

Web portal for loan applications, admin management, approval, and reports

Three-level approval process ensures proper checks

Secure login with email OTP and trusted devices

Separate handling for SC, Permanent, and Non-Members

Automated notifications and payment tracking

Total investment: PHP 177,000.00

This system will help the organization save time, reduce errors, and provide a better experience for all members and staff.